# Project Planning & Management Document

### 1. Project Overview

Mind Flayer

A miniature simulation of a Sky Flyer amusement ride that mimics the hand movement pattern decided by the visitor, giving the feeling that the visitor is controlling the ride from their mind.

### 2. Team Roles & Responsibilities

| Member Name | Role | Responsibilities |
| --- | --- | --- |
| Shruti Sriram | Developer | Coding, Circuitry, Model Making, CAD work, Documentation |
| Dhriti Baid | Integrator | CAD work, Model Making, Coding, Circuitry, Documentation |
| S. Dhirenmani | Fabricator | Model Making, CAD work, Coding, Circuitry, Documentation |

Note: Responsibilities were distributed to ensure that all members contributed across tasks, while aligning specific efforts with individual strengths to optimize collaboration and achieve the best possible outcome for the project.

### 3. Project Timeline & Milestones

| Week | Goals | Deliverables | Status |
| --- | --- | --- | --- |
| Week 0 | Ideate project concept, finalize components, and understand individual component functionality. | Basic test codes for each component and confirmation of working prototypes. | Done timely |
| Week 1 | Develop 3D models, begin physical assembly, and integrate multiple components through combined coding. | Assembled structure and initial combined code enabling simultaneous operation of components. | Done timely |

### 4. Weekly Progress Log

Week 0:

| Planned Tasks | Ideate project concept, finalize components, and test individual components. |
| --- | --- |
| Completed Tasks | Finalized project idea and interaction flow. Selected components and verified their working using basic codes. |
| Challenges Faced | Initial inconsistencies in sensor readings due to connectivity issues of jumper wires. |
| Solutions | Tested each individually to ensure reliability and replaced jumper wires for each connection. |
| Next Steps | Start CAD modelling and plan fabrication of the base structure and mechanisms. |

Week 1:

| Planned Tasks | Develop 3D models, begin assembly, and integrate component codes. |
| --- | --- |
| Completed Tasks | Created CAD models, initiated fabrication (laser cutting, 3D printing), and combined codes for multiple components. |
| Challenges Faced | Issues with part alignment during assembly and conflicts in combined code execution. |
| Solutions | Refined physical fitting through adjustments and debugged code by testing modules step-by-step. |
| Next Steps | Complete assembly, refine integrated code, and enhance overall system performance and finish. |